## Slide 1
C/BOSD: Alma22
Program Lead: Cham18
Project Manager: Treva31
June 2, 2021
Project Status Report (PSR)
OSE Enterprise Tools BOSD

## Slide 2
Enterprise Tools Support Team
Name | Role
Isaac91* | PM / SI
Spencer08 | DevOps Engineer
Wesley74 | DevOps Engineer
Victoria63* | DevOps Engineer
Vy10* | DevOps Engineer
* 50% allocation to ServiceNow Support Team
Notes: * Also a member of ServiceNow Support Team
On Fri, May 21, 2021, Morgan36 & Debra29 will no longer be on the team

## Slide 3
ServiceNow Support Team
Name | Role
Ernest96 | Developer
Justin74 | Developer
Isaac91* | PM/Scrum Master
Max87 | Stakeholder Engagement/Requirements Lead
Victoria* | Developer
Vy10* | Developer
Zechary11 | Developer
* 50% allocation to Enterprise Tools Support Team
Notes: * Also a member of the Enterprise Tools Support team

## Slide 4
OpenShift Support Team
Name | Role
Caroline16 | PM
Kevin76 | Stakeholder Engagement
Adalberto09 | Developer
David87 | Project Coordinator
Dirk33 | Developer
Jabari41 | Developer
Mark19 | Developer

## Slide 5
OSE Enterprise Tools ATO Status
02-Jun-21
 |  | A & A RMF Process |  |  |  |  |  |  |  | 
Tools | Status | STEP 0 registration | STEP 1 categorize | STEP 2 select | STEP 3 implement | STEP 4 assess | STEP 5 authorization | STEP 6 monitoring | % Complete | Accreditation Expiration Date
Bitwarden | ATD 9Apr21 | X | X | X | X |  |  |  | 33% | 4Apr22
Chef Automate |  | X |  |  |  |  |  |  | 24% | 
Chef Manage |  | X |  |  |  |  |  |  | 24% | 
Chef Supermarket |  | X | X |  |  |  |  |  | 24% | 
Confluence | ATD 20Apr21 | X | X | X | X |  |  |  | 33% | 21Apr22
DIYOS | ATD 15Apr21 | X | X | X | X |  |  |  | 27% | 10Apr22
GitHub | ATD 8Mar21 | X | X | X | X |  |  |  | 33% | 3Mar22
Nexus | ATD 4Jul21 | X | X | X | X |  |  |  | 24% | 
Jenkins | ATD 7May21 | X | X | X | X |  |  |  | 31% | 7May22
JIRA | ATD 18Mar21 | X | X | X | X |  |  |  | 33% | 13Mar22
Linux AutoProv |  | X | X |  |  |  |  |  | 24% | 
Sonarqube | ATD 7May21 | X | X | X | X |  |  |  | 31% | 7May22
ServiceNow | ATO | X | X | X | X | X | X | X | 71% | 31Aug21
OpenShift | ATO | X | X | X | X | X | X | X | 74% | 24Apr21
ATO Expired |  | ATO Expires in 3 months |  | Upgrade required to ATO | 

## Slide 6
OSE Enterprise Tools Upgrade Status
02-Jun-21
Priority | Tools | Current Version (CV) | CV Supported by Vendor | Upgrade version | Upgrade Required to ATO | Impact to RMF process | Impact to Dev Code/Other Software | ISSM Approval date | RAQ / MTG PR / P&SC / SNOW | Upgrade Process | Dedicated Slide
1 | GitHub | 2.19.4 | No | 2.22.12 | Yes |  | TBD | 18May21 | n/a n/a ORDITM0716845 RITM0010232 | Slide 7 - Step 6 | Slide 8
2 | SonarQube | 8 | No | 8.9 | Yes | TBD | TBD |  |  | Slide 7 - Step 3 | 
3 | Jenkins | 2.249.1 | No | 2.291 | Yes | TBD | TBD |  |  | Slide 7 - Step 1 | 
4 | Bitwarden Web | 2.11.0 | No | 2.19.0 | Yes | TBD | TBD |  |  |  | 
5 | Bitwarden Server | 1.31.1 | No | 1.41.2 | Yes | TBD | TBD |  |  |  | 
6 | Nexus | 3.21.2 | No | 3.3 | Yes | TBD | TBD |  |  |  | 
7 | Confluence | 6.15.6 | No | 7.12 | Yes | TBD | TBD |  |  |  | 
 | DIYOS | 2.6.1 | Yes | 2.7.1 | No | TBD | TBD |  |  |  | 
 | Linux AutoProv | 20201125b1 | Yes | 20210421b0 | No | TBD | TBD |  |  |  | 
 | Chef Manage | 2.5.16 | Yes | 3.0.16 | No | - | - | - | - | - | 
 | Chef Infra Server | 13.0.17 | Yes | 14.3.22 | No | - | - | - | - | - | 
 | Chef Automate | 20210420090302 | Yes | 20210420090302 | No | - | - | - | - | - | 
 | Chef Supermarket | 3.3.1 | Yes | 3.4.13 | No | - | - | - | - | - | 
 | JIRA | 8.7.1 | Yes | 8.16 | No | - | - | - | - | - | 
 | ServiceNow | Orlando | Yes | Quebec | No | - | - | - | - | - | 
 | OpenShift | 3.11.420 | Yes | 4.7 | No | - | - | - | - | - | 
Severe |  | Major |  | Minor |  | None | 
Notes: The tools having priority require upgrades due to current version no longer vendor supported

## Slide 7
OSE Enterprise Tools Upgrade: Process Overview
Step | Description
1 | Reviewing release notes / security relevant changes
2 | Planning for upgrade and identifying current/new software versions
3 | Obtain approval from ISSM/ISSE confirming security changes are not applicable and A&A RMF record isn’t impacted; remediating any security changes
4 | Submitting P&SC and ServiceNow tickets to obtain the new software versions
5 | Obtain the software from either DCB, or alternate agreed upon method
6 | Performing upgrade in Dev and Test per the software release notes
7 | Submitting ServiceNow ticket for security scans
8 | Coordinating with ISSM/ISSE to remediating security scan findings as needed
9 | Coordinating approval to deploy to Prod via ORB
10 | Submitting a Maintenance and/or Tech Note to communicate outages & update to the user base as needed
Notes: The tools having priority require upgrades due to current version no longer vendor supported

## Slide 8
OSE Enterprise Tools Upgrade: GitHub
Version | DEV | TEST | PROD
2.19.4 | N/A | Current | Current
2.21.x | N/A | 28 May (scheduled) | TBD
2.22.x | Current | 1 June (scheduled) | TBD
NOTES:
We are determining if we need to roll DEV back to 2.21.x or not
We are determining if we can upgrade to 2.22.x before we initiate scans (Step 7 on previous slide)
Notes: The tools having priority require upgrades due to current version no longer vendor supported

## Slide 9
OSE Enterprise Tools License Status (page 1)
02-Jun-21
Tools | FOSS | Licensed Version | # Users | # License | License Expiration | RAQ / MTG PR / P&SC / SR | Cost/ Funded By | License Renewed
Bitwarden Web | yes | 2.19.0 | 24 | n/a | n/a | 2021-02630 | n/a | n/a
Bitwarden Server | yes | 1.41.2 | 24 | n/a | n/a | 2021-02630 | n/a | n/a
Chef Manage | No | 2.5.16 | 723 | 1500 | 23Apr22 | 2021-01359 SW-FY21-1298 ORD0397080 SR-6201975 | $172,827 DVV | 21May21
Chef Automate | No | 20210420090302 |  |  |  |  |  | 
Chef Supermarket | yes | 3.3.1 |  | n/a | n/a | 2021-02657 | n/a | n/a
Chef Infra Server | yes | 13.0.17 |  | n/a | n/a | 2021-02657 | n/a | n/a
Confluence | No | 7.12 | 681 | 2000 | 21Sep22 | 2021-02032 SW-FY21-1353 ORD0410400 SR-6293157 | TBD DVV | 
DIYOS | In-house | 2.7.1 | 216 | n/a | n/a |  | n/a | n/a
License Expired |  | Temp License Provided | 

## Slide 10
OSE Enterprise Tools License Status (page 2)
02-Jun-21
Tools | FOSS | Licensed Version | # Users | # License | License Expiration | RAQ / MTG PR / P&SC / SR | Cost/ Funded By | License Renewed
GitHub | no | 2.22.13 | 244 | 300 (w/new license) | 16June21 | n/a | $60,000 TITAN(Z7) | 26May21 (temp exp 16June21)
Nexus | yes | 3.3 |  | n/a | n/a | 2021-02641 | n/a | n/a
Jenkins | yes | 2.291 | 109 | n/a | n/a | 2021-02656 | n/a | n/a
JIRA | No | 8.13 | 432 | 500 | 15June21 | 2021-01760 SW-FY21-1321 ORD0400090 SR-6224727 | $21,549 DVV | 19May21 (temp exp 15Jun21)
Linux AutoProv | In-house | 20210421b0 | - | n/a | n/a |  | n/a | n/a
SonarQube | yes | 8.9 | 125 | n/a | n/a | 2021-02642 | n/a | n/a
ServiceNow | No | Orlando | 200 |  |  |  |  | 
OpenShift | no | 3.11.420 | 40+ | 4 | 14Sep21 |  |  | 15Sep20
License Expired |  | Temp License Provided | 
Notes: On May 16, 2021, Jira will be come read-only if license isn’t renewed. Waiting on Funding Approval and License.

## Slide 11
OSE Enterprise Tools O&M
Schedule
Major Concern |  | Minor Concern |  | On Target |  | Completed | 
Accomplishments
Obtained authorization to download upgrade releases for GitHub
Applied permanent license to Chef
Applied temporary license to GitHub
Obtained Scans for Jira, Confluence, SonarQube, Chef Manage/Automate/Supermarket, Jenkins, Nexus, GitHub
User Support Requests: ServiceNow Jira
Risks
Overview: Continuous operations and maintenance (O&M) support for the12 Enterprise Tools that assist with developing, managing, and delivering OSINT solutions.
Apply new licenses to Jira, GitHub
Analyze & envision roadmap for Upgrades to Vendor Support releases
Clarify P&SC FOSS orders for ISSM
Obtain ATD for Chef Automate/Manage/Supermarket, Nexus & Linux AutoProv
Planned Activities
02-Jun-21
Users: 2000+
User Engagement Method: Phone, Email. Microsoft Teams, ServiceNow
Partner(s): MTG, ISSM, DVV
Overall Status
Milestones | Planned Start Date | Actual Start Date | Projected End Date | Status
A&A ATO | 03Nov20 | 03Nov20 | 01Dec21 | 
Upgrade: GitHub | 26May21 | 01Jun21 | 31July21 | 
License Renewals | 02Feb21 | 22Apr21 | 01Dec21 | 
Assumptions:
Obtain ATO for each tool by year end
Obtain license renewals before expiration
Dependencies:
Many group approvals are required to obtain ATO
Constraints:
Delays in procuring license renewals
  GitHub (26May21), temp license exp 16June21
  Jira (19May21), temp license exp 15June21
  Confluence( expires 21Sep21), in estimate phase
Upgrades take time (scans, sequence, etc)

## Slide 12
OSE OpenShift
Milestones | Planned Start Date | Actual Start Date | End Date | Status
Platform/User Support | continuous | - | - | 
A&A ATO |  |  | 30-Apr-21 | 
Minerva application migration | 1-Jan-21 | 1-Feb-21 | 31-Jul-21 | 
License/Contract Renewal |  |  | 14-Sep-21 | 
Schedule
Major Concern |  | Minor Concern |  | On Target |  | Completed | 
Accomplishments
Constraints
Need a security approved method for doing IAM instance roles on containers to help with platform adoption
Overview: The Aretha team continuously provides
operations and maintenance (O&M) support for the OpenShift CPaaS cluster. This includes monthly OS, OpenShift and container image patching.
application migration support to assist developers with platform on-boarding
Planned Activities
02-Jun-21
Users: 25+
User Engagement Method: Teams, Email, Phone, ServiceNow
Partner(s): MTG, OSE
Overall Status
Submitted for long-term ATO
Containerized version of Minerva deployed to dev environment
Created Splunk universal forwarder container template for general use and deployed to Guide and Minerva dev environments
Created OpenID Connect container with Apache reverse proxy
Upgraded CodeReady Workspaces in test cluster
Re-deploy IAM instances roles on containers solution to dev cluster
Continue Minerva application migration support
Assist Guide with Splunk deployment in test and prod
Upgrade CodeReady Workspaces to version 2.8 in prod
Patch OS, OpenShift and update container images in the catalog

## Slide 13
OSE ServiceNow
Milestones | Start Date | Actual Start Date | End Date | Status
Sprint 19 | 03 Jun 2021 | 07 Jun 2021 | 22 Jun 2021 | 
Sprint 20 | 17 Jun 2021 | 21 Jun 2021 | 06 Jul 2021 | 
Sprint 21 | 01 Jul 2021 | 05 Jul 2021 | 20 Jul 2021 | 
Sprint 22 | 15 Jul 2021 | 19 Jul 2021 | 03 Aug 2021 | 
Schedule
Description: Enterprise ITSM platform that automates IT Business Management activities for OSE, replacing the legacy Supportworks. ServiceNow IOC features include ITSM (service requests and incidents) and ORB.
Users: 200+
User Engagement Method: ServiceNow User Group, Sprint Planning
Partner(s): MTG
Major Concern |  | Minor Concern |  | On Target |  | Completed | 
Accomplishments
Deployed Sprint 17 with features: Virtual Agent
Submitted for 3-year ATO Approval
Risks
Assumptions:
None at this point
Dependencies:
None at this point
Constraints:
ATO accreditation of OSE ServiceNow IOC only spans 6 months
Project Overview
Overall Status
Resolve any PROD bugs/issues
Continue 2-week iterative deployments of features/fixes including: Data Integrity Office (DIO), Casper, and ORB Recurring Changes
Create Phased Timeline
Planned Activities
02-Jun-21